Daily for junyan fan

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Week | Start date | Date plan to finish | Task | Complete date | |
| 2 | 13/03/2015 | 13/03/2015 | Read assignment specification. | 13/03/2015 | |
|  | 13/03/2015 | 13/03/2015 | Discuss this system’s structure. | 13/03/2015 | |
|  | 13/03/2015 | 13/03/2015 | Prepare question for lab | 15/03/2015 | |
| In this week, we have meeting in Friday, so we finish lots of tasks in meeting, because this system is easy to understand, so I have lots of ideas for this design. | | | | |
| 3 | 20/03/2015 | 20/03/2015 | Everyone team member have their part for this assignment | 20/03/2015 | |
|  | 20/03/2015 | 20/03/2015 | Discuss about how to start the assignment | 20/03/2015 | |
|  | 20/03/2015 | 20/03/2015 | Discuss who is stakeholder | 20/03/2015 | |
|  | 20/03/2015 | 24/03/2015 | Write use case about manager | 25/03/2015 | |
| In this week, we got part for everyone, so we have work to do, my part is manager, I use some time to think about it. I finish it before next lab, because I can get advice from teacher. | | | | | |
| 4 | 27/03/2015 | 27/03/2015 | Discuss every member’s use case | 27/03/2015 | |
|  | 27/03/2015 | 27/03/2015 | Give some advice for class diagram | 27/03/2015 | |
|  | 27/03/2015 | 27/03/2015 | Discuss requirement for every actor | 27/03/2015 | |
|  | 27/03/2015 | 30/03/2015 | Write requirement about manager | 1/04/2015 | |
| This week we discuss our use case and discuss about the requirement, after meeting, I start to write requirement. | | | | | |
| 5 | 03/04/2015 | 03/04/2015 | Discuss everyone’s requirement | 03/04/2015 | |
|  | 03/04/2015 | 03/06/2015 | Modify my use case | 06/04/2015 | |
|  | 03/04/2015 | 03/07/2015 | Modify my requirement | 07/04/2015 | |
| In this week lab, I get lots of advice from teacher about use case, so I modify my use case and requirement. I get a final vision. | | | | | |
| 6 | 17/4/2015 | 20/4/2015 | Write use case description | 21/4/2015 | |
|  | 17/4/2015 | 22/4/2015 | Write my daily | 23/4/2015 | |
| In this week, I use my use case and write use case description. After those work, I finish my daily and ask manager whether have other work, and do some other work to help manager finish this assignment | | | | | |