|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Week | Start Time | Planned End Time | Task | Description | Actual End Time |
| 3 | 20/03/2015 | 27/03/2015 | Analyse General Public Requirements | Did draft use case for the General Public, as well as corresponding use case description and srs | 24/03/2015 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Week | Start Time | Planned End Time | Task | Description | Actual End Time |
| 4 | I was away for a weeding for most of this week | | | | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Week | Start Time | Planned End Time | Task | Description | Actual End Time |
| 5 | 03/04/2015 | 03/04/2015 | Complete Requirements | Finalised used case diagrams, description and srs | 03/04/2015 |
|  | 03/04/2015 | 03/04/2015 | Analyse Risk Management | Analysed and finalised possible risks and countermeasures | 06/04/2015 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Week | Start Time | Planned End Time | Task | Description | Actual End Time |
| 6 | 10/04/2015 | 17/04/2015 | Individual Work Diary | Bring my individual work diary up to standard and organise it to be near ready for hand in | 12/04/2015 |
|  | 10/04/2015 | 23/04/2015 | Class Description | Complete the class description | 22/04/2015 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Week | Start Time | Planned End Time | Task | Description | Actual End Time |
| 7 | 17/04/2015 | 23/04/2015 | Documentation | Help out with any final documentation to be handed in at the end of the week | 23/04/2015 |